# PRDForge — Master Execution Plan

## Product Context

Product: **PRDForge — AI-Powered PRD Design Platform**

Status: Live at `prdforge.dev`

Goal: Ship a usable v1 with strong onboarding, reliable core loop, and launch-ready growth system.

## Plan A — Product Completion

**Objective:** Ship a usable v1 with clear onboarding + core PRD generation loop.

1. Freeze MVP scope (must-have only)

2. Finalize core flows:

- Auth

- Create project

- Generate PRD

- Edit/export/share

3. Add usage limits + robust error handling

4. Add analytics events (activation, retention, conversion)

5. Prepare release checklist

**Output Docs:**

Product Scope v1

Feature Completion Checklist

Release Readiness Checklist

## Plan B — QA + Testing

**Objective:** Prevent embarrassing launch issues.

1. Build test matrix:

- Browser/device

- Auth states

- API/network failure

- Edge prompts/long outputs

2. Run functional + smoke + regression tests

3. Add payment flow test cases (success/fail/refund/cancel)

4. Run UAT with severity labels (P0/P1/P2)

5. Produce Go/No-Go report

**Output Docs:**

QA Test Plan

Bug Tracker

Go/No-Go Decision Sheet

## Plan C — Payments Setup

**Objective:** Collect money reliably and compliantly.

1. Finalize pricing model (tiers, limits, trial)

2. Decide provider: Stripe/LemonSqueezy/Paddle

3. Setup:

- Products/prices

- Checkout

- Webhooks

- Subscription state sync

4. Design billing UX:

- Upgrade/downgrade/cancel

- Invoice history

5. Execute test mode + live mode switch checklist

**Output Docs:**

Pricing & Packaging Doc

Payments Integration Spec

Live Switch Checklist

## Plan D — Social + Content Engine

**Objective:** Build trust + inbound demand before/at launch.

1. Define brand positioning (who, problem, promise)

2. Set up channels: X + LinkedIn (+ optional TikTok/YouTube Shorts)

3. Build 30-day content calendar:

- Product demos

- Build-in-public updates

- PRD tips

- User pain-point posts

4. Refine landing page copy for conversion

5. Build prelaunch waitlist + CTA flow

**Output Docs:**

Messaging Bible

Social Content Calendar

Launch Content Pack

## Plan E — Ads Launch Plan

**Objective:** Validate paid acquisition with controlled spend.

1. Channel test stack: Meta + X + Google Search

2. Creative set:

- 5 hooks

- 3 creatives per hook

- 2 landing variants

3. Budget:

- 7-day small-budget test

- Kill/scale rules

4. KPI thresholds:

- CTR

- CPC

- Signup rate

- Trial→paid conversion

5. Daily optimization loop

**Output Docs:**

Ads Test Matrix

Budget + KPI Dashboard

Scale/Stop Rules

## Google Drive Project Structure

`Temi-Projects/PRDForge/`

01_Product/

02_Tech_QA/

03_Payments/

04_Marketing/

05_Ads/

06_Reports/

99_Archive/

## Agent Ownership

**Sheba:** Growth, monetization, pricing, channel strategy, ads economics

**Fela:** Messaging, social assets, ad copy, creative concepts

**Clawdia:** Orchestration, sequencing, risk gates, final delivery

## Immediate Next 5 Actions

1. Lock MVP v1 scope

2. Choose payment provider + pricing draft

3. Build QA test matrix v1

4. Draft 14-day social launch calendar

5. Draft ads test plan with KPI thresholds