# PRDForge — QA/UAT and Go-No-Go Framework

## 1. Testing Objective

Verify that launch-critical user journeys and monetization paths perform reliably under real usage conditions.

## 2. Coverage Matrix

### Functional

Auth lifecycle

Project creation and retrieval

PRD generation and updates

Export and share actions

### Reliability

API/network interruptions

Timeout handling

Retry behavior and state integrity

### Compatibility

Browser matrix

Device responsiveness

Session persistence and recovery

### Billing

Checkout success and failure

Subscription activation and sync

Cancellation, downgrade, and refund flow

## 3. UAT Severity Model

P0: launch-blocking failure

P1: serious degradation with workaround

P2: minor issue, non-blocking

## 4. Go-No-Go Criteria

[ ] Zero P0

[ ] P1 within accepted threshold and documented mitigation

[ ] Payment lifecycle verified end-to-end

[ ] Analytics events visible in dashboard

[ ] Incident response owner assigned

## 5. Decision Sheet

Decision: Go / No-Go

Date:

Decision owners:

Blocking issues:

Mitigation commitments: