Title: The Ilorin Innovation Hub Launch Plan

Duration: January 2023 – April 2023

Execution Lead: Temi Kolawole

Introduction

The Ilorin Innovation Hub is the largest of the legacy projects currently being completed by the administration of Governor Abdulrahman Abdulrazaq in Kwara State. The project has reached the final stage of construction and internal fit-out and will be the xxxxxxx tech hub building in Africa. This fact has caused His Excellency to aim for a global standard tech hub that actually works and creates clearly visible impact.

Being a new initiative by a state government in a sensitive industry like the technology industry, some strategic steps need to be taken to ensure the success and sustainability of the Ilorin Innovation Hub. After extensive consultation with industry leaders and experts, it has been discovered that some requirements need to be put in place for the Ilorin Innovation Hub to function effectively and these are included in a wholistic set of documents that cover the establishment, structure and mode of operation of Ilorin Innovation Hub, the Kwara State Startups, Innovation & Information Technology Agency, the Kwara State Innovation & Technology Fund and some other connected initiatives. These requirements are to ensure the project remains attractive to donor agencies, private investors, corporate sponsors and most importantly to ensure it is sustainable enough to continue creating impact in Kwara State and beyond. More on this can be found in the attached Structure & Operations document. We are also partnering with the Nigeria Startup Bill secretariat on getting their input for our law.

As the completion date nears, several other administrative and strategic actions need to be carried out to ensure the smooth running of the Ilorin Innovation Hub.

| Event | Activities | Responsible | Status | Start date |
| --- | --- | --- | --- | --- |
| Update & Finalize IIH documents | - Full Brochure - Sponsorship Brochure - Tenancy Opportunities - Programs - Proposed Structure & Operations - Marketing Strategy | MD | Completed | September 2020 |
| Secure HE Approval for Launch Plan | - Ask for physical presentation | MD | In Progress |  |
| Setup IIH Governing Council | - Constitute Council - Write & send letters of invitation to members by email - Confirm MD Appointment - Hold Inaugural Meeting | HE, SSG | In Progress |  |
| Legal Entity Setup | - Retrieve & Modify Registration document with Harmony Holdings - Register Board of Trustees for Governing Council | MD, SSG | Not Started |  |
| Complete Innovation Law | - Incorporate NSB localization content - Review - Send to House of Assembly - Appoint Ag. DG | NSB, State Legal Team |  |  |
| Fund Raising & Sponsorship | - Shop for Sponsors - Write corporates to raise funds for Innovation Fund | MD |  |  |
| Innovation Hub Tour | - Compile list of key Startups and Innovation Hubs in Lagos, Ibadan, Enugu, Benin & Abuja - Schedule tour to visit hubs, startups and potential sponsors - Visit DIGCOMMS & NITDA | MD |  |  |
| Program Partnerships | - Contact potential program sponsors - Seal program agreements | MD, Governing Council | Not Started |  |
| Souvenir Production | - Brochures, mugs, pens, notepads, t-shirts |  |  |  |
| Innovation & ICT Development Plan | - Design 2025-2030 Masterplan - Ilorin Smart City Plan | Governing Council | Not Started |  |
| Made/Built in Ilorin Initiative | - Prepare Manifesto | MD | Not Started |  |
| IIH Building Completion Supervision | - HE Official Site Tour - Solar grid installation | MD | In Progress |  |
| Hiring of Staff | - Job adverts - Interviews - Hiring | MD | Not Started | Jan 2023 |
| Kwara Tertiary School Tour | - Hold tech ecosystem events in Kwara Poly, KWASU, UNILORIN & Al Hikmah. | Community Manager | Not Started | Jan 2023 |
| IIH Innovation Summit/Launch Event | - Plan Event | MD, Governing Council, Community Manager | Not Started |  |

high

medium

low

Priority