March 22, 2023

Ref: IIH/MD/2023/03/008

His Excellency,

The Executive Governor of Kwara State,

Government House, 
Ahmadu Bello Way,

GRA, Ilorin, Kwara State

Your Excellency Sir,

RECOMMENDATIONS FOR ADDRESSING DELAYS IN THE CONSTRUCTION OF THE ICT INNOVATION HUB BUILDING

I hope this letter finds you in good health and high spirits. I am writing to express my concerns and offer recommendations regarding the ongoing construction of the ICT Innovation Hub, which is to house the Ilorin Innovation Hub under the Ministry of Business, Innovation & Technology. Over the past two years, the project has faced numerous challenges and setbacks, primarily due to the shortcomings of the building consultant, contractor and bureaucratic obstacles.

As your administration enters its second term, it is crucial to learn from the experiences of the first term and make necessary adjustments to ensure the timely completion of this project. I am confident that with the appropriate measures in place, we can avoid further delays and fulfill the promise of the Ilorin Innovation Hub.

In light of the current situation, I respectfully submit the following recommendations:

- Reevaluate the contracts awarded to the consultant and main contractor, assess the current project status, and identify a suitable point for a new consultant and contractor to take over.

- Expedite the establishment of the Kwara State Innovation & Information Technology Agency (KWIITA) and the localization of the Nigeria Startup Act to stimulate local tech ecosystem growth. Hiring key administrative staff will also be essential for effective operations. I believe it’s time the state sees what this agency can achieve with proper structure, funding and power to perform its duties. I am confident to deliver the best level of administration the State has seen and create a model for other agencies in the state. Our previous correspondence with regards to this law is still pending after presumptuous edits made by the Ministry of Justice. The correspondence will be re-submitted.

- Transfer the entire ICT Innovation Hub project, including the pending interior fit-out contract, under KWIITA's jurisdiction for enhanced monitoring and project management.

- Engage a new consultant and contractor with proven capacity and a recent track record of prompt project delivery.

The persistent delays in this project are preventing us from:

- Securing an Innovation Management Partner to help fund operations, learning and incubation programs within the hub. A few potential partners have shown interest in committing up to $2 million towards operational costs, but their support is contingent upon the timely completion of the building. One prospective partner has already committed over 100 computers, equipment and delivered 20 computers towards our recent E-Government Hackathon.

- Hosting regular events and activities to engage the community, attract visitors from around Nigeria and beyond, and promote the hub as a vibrant technology center.

- Creating world-class products and startups with the potential to generate significant revenue for the State.

- Securing further partnerships within our network of tech professionals all over the world. Many of these partnership discussions have commenced but always slow down when we are asked when our building will be ready.

Your Excellency, I humbly request that you consider my recommendations to ensure that a large part of your legacy, in the Ilorin Innovation Hub, remains strong, and to bolster confidence in this ambitious project. Your support and decisive action can help us overcome the current challenges and create a thriving innovation ecosystem for the benefit of Kwara State and Nigeria as a whole. The sooner these decisions are taken, the sooner the building will be completed.

Thank you for your attention to this matter.

Yours sincerely,

Temi Kolawole
ag. Managing Director